TECHNICAL SPECIFICATION

# PLStats Developer Implementation Specification

API-driven information architecture, UI/UX, technical SEO and delivery acceptance criteria for UK organic growth.

Version: 1.0

Date: 26 September 2026

Primary market: United Kingdom

Product: plstats.uk

Source research: FBref UK organic keyword export supplied by owner (10,000 keywords) + PLStats/FBref crawl comparison

Strategic direction PLStats should be built as a Premier-League-specific entity graph: league → statistics → teams → players → matches → head-to-head. The API supplies the factual data; the frontend must turn that data into fast, crawlable, internally linked search destinations.

# Document map

1. Product objective and non-negotiables

2. Current-state issues to fix first

3. Target information architecture

4. Application and API architecture

5. Page-template specifications

6. Global UI/UX system

7. Technical SEO specification

8. Internal-linking engine

9. Performance, caching and freshness

10. Analytics and observability

11. QA and definition of done

12. Recommended delivery sequence

# 1. Product objective and non-negotiables

The objective is to make PLStats the strongest Premier-League-specific statistics destination for UK search, not to reproduce FBref page-for-page. The supplied FBref UK export shows that player profiles are the dominant organic traffic engine: 7,266 of the 10,000 exported keywords map to player profiles and approximately 77% of the represented estimated traffic comes from those player URLs. The build must therefore prioritize permanent player entities, then connect them to teams, league statistics and match pages.

Core engineering principle All factual football data should be supplied by the existing API or another authoritative data source configured by PLStats. Frontend pages must never require manual editing of goals, assists, lineups, standings, results, player clubs or other changing statistics.

## Success criteria

Reusable templates. One player template must support every current and historical player; the same principle applies to teams, matches, seasons and leaderboards.

Server-readable pages. Primary content must be present in the rendered HTML without requiring search engines to execute the full client application.

Stable entity URLs. Player and team canonical URLs must not change every season.

No empty SEO pages. A page must not expose blank KPI cards, placeholder text or empty tables to users or crawlers.

Data provenance. Every statistics page should expose a last-updated time and a link to methodology/data-source information.

Entity connectivity. Every player, team and match page must link to related entities and aggregate stat pages.

# 2. Current-state issues to fix first

| Issue | Required developer action | Priority |
| --- | --- | --- |
| Current-team directory inconsistency | Ensure the active Premier League team set comes from the API/competition-season configuration. Relegated or historical clubs belong in season archives, not the current directory. | P0 |
| Empty team KPI modules | Never render blank Goals Scored, Goals Conceded, Clean Sheets, Position or similar cards. Render the API value or hide the module if the source field is unavailable. | P0 |
| Placeholder fixture states | Replace “coming soon” placeholders with a graceful data state: next fixture if available; otherwise omit the block and log the missing API relation. | P0 |
| Limited primary navigation | Add Table, Players and Stats as first-class destinations; keep Matches and Teams. | P0 |
| Weak entity linking | Convert player/team references in match data into canonical links and add related modules throughout the site. | P0 |
| Potential crawl bloat from future filters | Define index/noindex and canonical rules before shipping filterable statistics tables. | P0 |

# 3. Target information architecture

/ ├── /premier-league/ │ ├── /table/ │ ├── /fixtures/ │ ├── /results/ │ ├── /players/ │ ├── /stats/ │ ├── /top-scorers/ │ ├── /assists/ │ ├── /goalkeepers/ │ ├── /shooting/ │ ├── /passing/ │ ├── /defending/ │ ├── /possession/ │ ├── /records/ │ └── /[season]/ ├── /players/[player-slug]/ ├── /teams/[team-slug]/ │ ├── /stats/ │ ├── /fixtures/ │ └── /results/ ├── /matches/[season]/[round]/[team-a]-vs-[team-b]/ ├── /h2h/[team-a]-vs-[team-b]/ ├── /compare/[player-a]-vs-[player-b]/ └── /guides/[metric]/

URL rule Use internal immutable entity IDs for joins, but human-readable stable slugs for public URLs. A transfer must not create a new player URL. A season change must not replace the canonical player or team URL.

# 4. Application and API architecture

## 4.1 API integration model

The endpoint names below are a contract example only. If the existing PLStats API already exposes equivalent resources, map those resources to the same frontend data model rather than rebuilding the API solely to match these names.

| Frontend resource | Required data contract | Example logical resource |
| --- | --- | --- |
| Competition season | competition ID, season ID, season label, start/end dates, status, active teams | GET competition/season |
| Standings | position, team ID, played, W/D/L, GF, GA, GD, points, recent form | GET standings |
| Player | immutable ID, name, slug, club, position, nationality, DOB/age where licensed, photo where licensed | GET player/{id} |
| Player season stats | appearances, starts, minutes, goals, assists, xG/xA where available, shots, passing, defensive metrics, per-90 fields | GET player/{id}/season/{season} |
| Team | immutable ID, name, slug, crest where licensed, venue, founded if available, season participation | GET team/{id} |
| Team season stats | record, table position, goals, conceded, clean sheets, xG/xGA, possession and other available metrics | GET team/{id}/season/{season} |
| Fixtures/results | match ID, kickoff, home/away IDs, score, status, venue, round | GET matches |
| Match detail | score, xG, lineups, player stats, events, commentary if available | GET match/{id} |
| Leaderboards | metric, player/team ID, rank, raw value, per-90 value where relevant | GET leaderboard/{metric} |

## 4.2 Canonical frontend data model

Do not bind visual components directly to provider-specific field names. Create an adapter layer that normalizes the external API into PLStats entities.

Every player, team, match, competition and season requires an immutable internal ID. Slugs are presentation fields, not primary keys.

Store metric definitions and display labels centrally so the same field is presented consistently across player, team and leaderboard pages.

Derive per-90 values centrally from minutes only when the API does not supply them and the calculation is unambiguous. Document each derived field.

Record source timestamp and ingestion timestamp separately. “Last updated” should reflect the data freshness that matters to users.

## 4.3 Data-state rules

| State | Frontend behaviour | Indexation behaviour |
| --- | --- | --- |
| Complete | Render page normally. | Indexable if canonical template qualifies. |
| Partially complete | Render available modules only; do not show empty KPI boxes. | Indexable only if the page still provides substantial primary content. |
| Entity exists but no season data | Show identity and valid historical/current relationships only if useful. | Noindex until sufficient content exists, unless historical entity page is intentionally supported. |
| API temporarily unavailable | Serve last known valid cached version; display no scary provider error to users. | Keep canonical page available with 200 if stale cache is safe. |
| Unknown entity/invalid slug | Return 404; optionally redirect old slug only when internal ID confirms the same entity. | 404 or permanent redirect as appropriate. |

## 4.4 Caching and refresh

| Data type | Recommended freshness | Notes |
| --- | --- | --- |
| Live/in-progress match | 15–60 seconds if API rights and rate limits support it | Do not label the experience “live” if refresh cannot reliably meet the claim. |
| Today’s fixtures/results | 1–5 minutes on matchdays | Invalidate after final whistle/status change. |
| Standings | 1–5 minutes on matchdays; up to 30 minutes otherwise | Invalidate after a completed match. |
| Player/team season totals | 5–30 minutes on matchdays; daily outside active periods | Invalidate from match completion events when possible. |
| Historical seasons | 24 hours or effectively immutable | Cache aggressively. |
| Editorial SEO copy | Until publish/update event | Keep separate from volatile sports data cache. |

Recommended rendering approach Use SSR, SSG or incremental/static regeneration depending on the framework. The requirement is outcome-based: the primary table, headings, entity facts and internal links must be present in the first crawlable HTML response.

# 5. Page-template specifications

## 5.1 Homepage

P0  /

Primary intent: Users looking for immediate Premier League utility and discovery.

| Area | Requirement |
| --- | --- |
| API data | Current season, table snapshot, latest results, next fixtures, leading scorers/assists, featured entities. |
| Visible modules | Search bar; season context; table snapshot; top scorers; latest results; upcoming fixtures; links to Players/Teams/Stats. Move long brand explanation below utility modules. |
| SEO / metadata | Title should lead with Premier League stats/results utility, not a generic brand-only title. One H1. |
| Internal links | League hub, table, fixtures, players, teams, stat pages, matches. |
| Acceptance criteria | No empty modules; above-the-fold content is current; every card links to canonical destination. |

## 5.2 Premier League Stats Hub

P0  /premier-league/stats/

Primary intent: Broad “premier league stats” intent; export volume 368K with FBref at position 4.

| Area | Requirement |
| --- | --- |
| API data | Season-wide player/team leaderboards and aggregate metrics. |
| Visible modules | Top scorers, assists, xG/xA if available, shooting, passing, defending, possession, goalkeeping, team stats, season selector. |
| SEO / metadata | H1: Premier League Stats [Season]. Unique 100–200 word intro explaining available data and update frequency. |
| Internal links | Every leaderboard preview links to detail page and player/team entities. |
| Acceptance criteria | All visible metrics have definitions; previews expose enough rows to be useful; static internal links are crawlable. |

## 5.3 Table

P0  /premier-league/table/

Primary intent: Premier League table / standings.

| Area | Requirement |
| --- | --- |
| API data | Standings and team IDs. |
| Visible modules | Full table; form; home/away toggle if supported; qualification/relegation legend; updated timestamp. |
| SEO / metadata | H1 includes season. Index the clean default view; parameterized sort/filter states canonicalize to default. |
| Internal links | Every team row links to team page; nearby links to fixtures/results. |
| Acceptance criteria | Correct 20-team set for selected season; no stale/historical club mixed into current table. |

## 5.4 Players Directory

P0  /premier-league/players/

Primary intent: Discover and search Premier League players.

| Area | Requirement |
| --- | --- |
| API data | Active season roster, team, position, nationality, key current stats. |
| Visible modules | Search; filters; player cards/table; team filter; position filter; pagination or crawlable chunks. |
| SEO / metadata | Index the core directory. Avoid indexing arbitrary filter combinations. |
| Internal links | Player cards → player profiles; team names → team profiles; leaderboards. |
| Acceptance criteria | Every current player is reachable from a crawlable link; no orphan profiles. |

## 5.5 Player Profile

P0  /players/[player-slug]/

Primary intent: [player] stats, [player] statistics, current form and career PL data.

| Area | Requirement |
| --- | --- |
| API data | Identity, current club/season, season totals, per-90, match log, historical PL seasons, related team/matches. |
| Visible modules | Hero identity; KPI cards; current-season table; recent matches; form; per-90 metrics; career PL seasons; teammate/position comparison; related matches. |
| SEO / metadata | Title: [Player] Stats, Goals & Assists ¦ Premier League [Season] ¦ PLStats. H1: [Player] Stats [Season]. Person/Breadcrumb structured data where valid. |
| Internal links | Team, current match log, stat leaderboards, similar players, season archive. |
| Acceptance criteria | Permanent canonical URL; current club transfer updates without URL change; missing fields hide gracefully; current stats visible before long text. |

## 5.6 Team Profile

P0  /teams/[team-slug]/

Primary intent: [team] stats, standings, players, results and fixtures.

| Area | Requirement |
| --- | --- |
| API data | Team identity, standings, form, season totals, roster, recent/upcoming matches. |
| Visible modules | Hero with table position/form; KPI cards; next match; recent results; squad; player leaders; team statistical summary; home/away. |
| SEO / metadata | Title: [Team] Stats, Table Position, Fixtures & Results ¦ PLStats. SportsTeam/Breadcrumb schema where valid. |
| Internal links | Players, table, team fixtures/results, match pages, relevant leaderboards. |
| Acceptance criteria | No blank KPI cards; squad links to players; current season is consistent everywhere. |

## 5.7 Team Stats

P0  /teams/[team-slug]/stats/

Primary intent: Deeper “[team] stats” intent.

| Area | Requirement |
| --- | --- |
| API data | Team attacking/defensive/possession/shooting/passing metrics. |
| Visible modules | Team metric summary; league-rank comparison; home/away; trend if available; top contributing players. |
| SEO / metadata | Unique title/H1; canonical dedicated URL only if it adds meaningful depth beyond team overview. |
| Internal links | Team profile, player leaders, league metric pages. |
| Acceptance criteria | Avoid duplicating exact same content as main team page; index only if substantial. |

## 5.8 Fixtures and Results

P0  /premier-league/fixtures/ and /premier-league/results/

Primary intent: Upcoming games and completed scores.

| Area | Requirement |
| --- | --- |
| API data | Match schedule/status/results. |
| Visible modules | Date/round filters; team filter; score/fixture cards; links to match detail. |
| SEO / metadata | Default landing views indexable; arbitrary date/filter URLs noindex or canonical to meaningful static view. |
| Internal links | Matches, teams, table. |
| Acceptance criteria | Kickoff timezone shown clearly; finished/upcoming state accurate; no duplicate match URLs. |

## 5.9 Metric Leaderboards

P0  /premier-league/[metric]/

Primary intent: Top scorers, assists, goalkeeper, shooting, passing, defending and possession queries.

| Area | Requirement |
| --- | --- |
| API data | Ranked player/team metrics plus minutes/appearances context. |
| Visible modules | Definition; sortable table; player/team tabs where relevant; minimum-minutes filter as UI control; season selector. |
| SEO / metadata | One clean indexable URL per major metric. H1 names metric + season. Dataset/ItemList only when semantically valid. |
| Internal links | Player and team entities; stats hub; related metric pages. |
| Acceptance criteria | First meaningful rows server-rendered; sorting remains usable on mobile; metric is defined. |

## 5.10 Match Page Enhancement

P0  /matches/[season]/[round]/[team-a]-vs-[team-b]/

Primary intent: Score, lineups, match stats and post-match detail.

| Area | Requirement |
| --- | --- |
| API data | Existing match detail plus linked entity IDs. |
| Visible modules | Keep current rich stats, lineups and commentary; add table context, player links, team links, H2H, next/previous meeting, related form. |
| SEO / metadata | One permanent URL before and after kickoff; update page state rather than creating separate pre/post-match URLs. |
| Internal links | Teams, every player in lineups/events where possible, H2H, table, related matches. |
| Acceptance criteria | All named players/teams use canonical entity links; no duplicate page for same match ID. |

## 5.11 Head-to-Head

P0  /h2h/[team-a]-vs-[team-b]/

Primary intent: [team] vs [team] H2H / previous meetings / stats.

| Area | Requirement |
| --- | --- |
| API data | Historical matches between team IDs, aggregate results and goals. |
| Visible modules | Aggregate record; last meetings; goals; home/away split; links to match details; next scheduled meeting when available. |
| SEO / metadata | Index only pairs with enough meaningful history. Canonical ordering must be deterministic regardless of query order. |
| Internal links | Both teams; individual match pages. |
| Acceptance criteria | A vs B and B vs A resolve to one canonical URL; no thin pair pages. |

## 5.12 Season Archive

P0  /premier-league/[season]/

Primary intent: Historical Premier League table, results and stats.

| Area | Requirement |
| --- | --- |
| API data | Historical season entities and aggregate data. |
| Visible modules | Season table; champion/top teams; top scorers; results; participating teams; links to historical metric pages. |
| SEO / metadata | Permanent historical URLs; self-canonical; season selector links current ↔ historical. |
| Internal links | Current league hub, team history, player career seasons, historical matches. |
| Acceptance criteria | Page remains stable after season ends; data not overwritten with current season. |

## 5.13 Player Compare

P0  /compare/[player-a]-vs-[player-b]/

Primary intent: Player comparison intent.

| Area | Requirement |
| --- | --- |
| API data | Comparable current-season/per-90 metrics. |
| Visible modules | Side-by-side KPIs; shared season context; metric table; optional visualization; link to each profile. |
| SEO / metadata | Default dynamic comparison can be noindex initially. Index only curated pairs with demonstrated demand and unique context. |
| Internal links | Both player profiles and related metric pages. |
| Acceptance criteria | No index explosion from arbitrary permutations; one canonical pair ordering if indexed. |

## 5.14 Metric Guides

P0  /guides/[metric]/

Primary intent: Explain xG/xA/per-90 and other statistical concepts.

| Area | Requirement |
| --- | --- |
| API data | Mostly editorial; optionally live examples from API. |
| Visible modules | Definition; how to interpret; limitations; example using current PL data; links to relevant stat tables. |
| SEO / metadata | Author/editor and methodology references; stable evergreen URL. |
| Internal links | Relevant leaderboard and player/team examples. |
| Acceptance criteria | No invented formula where provider methodology differs; disclose source/definition. |

# 6. Global UI/UX system

| Component | Specification | Priority |
| --- | --- | --- |
| Primary navigation | Matches ¦ Table ¦ Players ¦ Teams ¦ Stats ¦ Compare. “Stats” can open a structured mega/dropdown menu. | P0 |
| Global search | Autocomplete players, teams and matches; keyboard accessible; results link only to canonical URLs. | P0 |
| Season selector | Available on league, team/player historical contexts and stat tables. Preserve canonical current/default page. | P1 |
| Stat tables | Sticky first column on mobile, horizontal scroll, tooltips, sortable headers, optional column selector. | P0 |
| KPI cards | Maximum 4–8 key values above detailed tables; never display empty labels. | P0 |
| Tabs | Use for Overview / Matches / Shooting / Passing / Career etc. Critical content must still be server-rendered or accessible in crawlable URLs when intended for indexing. | P0 |
| Breadcrumbs | Home > Premier League > Players > Player; equivalent hierarchy for teams/matches. | P0 |
| Freshness label | Visible “Updated” timestamp on volatile pages. | P0 |
| Metric tooltips | Plain-English definitions with link to full guide. | P1 |

Mobile-first rule Do not recreate FBref’s density on small screens. Show identity/score, 4–6 decisive KPIs and the most important actions first; expose deeper tables progressively.

# 7. Technical SEO specification

## 7.1 Rendering, status codes and canonicals

Primary content and internal links must be in server-rendered HTML.

Every indexable entity page must have a self-referencing canonical.

Invalid slugs return 404 unless the immutable ID maps to a known renamed slug; then use a single 301 to the canonical slug.

Do not soft-404 missing players/teams with HTTP 200 and a blank template.

Query-string sorting, filters and search result states should not create a new indexable URL unless deliberately promoted to a static landing page.

Use one canonical match URL for the same match ID across pre-match, live and post-match states.

## 7.2 Metadata templates

| Template | Suggested title pattern | Suggested H1 |
| --- | --- | --- |
| Player | [Player] Stats, Goals & Assists ¦ Premier League [Season] ¦ PLStats | [Player] Stats [Season] |
| Team | [Team] Stats, Table Position, Fixtures & Results ¦ PLStats | [Team] Stats [Season] |
| League stats | Premier League Stats [Season]: Players, Teams & Leaders ¦ PLStats | Premier League Stats [Season] |
| Top scorers | Premier League Top Scorers [Season] ¦ Goals & xG ¦ PLStats | Premier League Top Scorers [Season] |
| Match | [Home] vs [Away]: Score, Lineups & Match Stats ¦ PLStats | [Home] vs [Away] |
| H2H | [Team A] vs [Team B] Head-to-Head, Results & Stats ¦ PLStats | [Team A] vs [Team B] Head-to-Head |

## 7.3 XML sitemaps

Create a sitemap index with separate files for players, teams, matches, league/stat pages and historical seasons.

Only include canonical 200 URLs that are intended to be indexed.

Use meaningful lastmod from content/data update events; do not set every URL to the current timestamp on every deployment.

Remove 404/noindex URLs from sitemaps automatically.

## 7.4 Structured data

BreadcrumbList on hierarchical pages.

Person on player profiles when data satisfies the schema and visible content matches.

SportsTeam on team pages when valid.

ItemList or Dataset only when the visible page genuinely represents those concepts.

Do not add unsupported ratings, fake live fields or schema values that are not visible/verified.

# 8. Internal-linking engine

| Source page | Mandatory destinations |
| --- | --- |
| League stats hub | Every major metric page, table, players directory, teams directory. |
| Leaderboard | Every visible player/team entity + related metric pages. |
| Player | Current team, recent match pages, leaderboards where player qualifies, season archive. |
| Team | Squad/player profiles, fixtures/results, table, recent matches, team stats. |
| Match | Both teams, lineup/event players, H2H, table/round context. |
| H2H | Both team profiles and each listed historical match. |
| Season archive | Participating teams, historical leaderboards, results/matches, current league hub. |

Implementation note Generate internal links from immutable relationships in the normalized data layer, not by parsing display names. This prevents broken links when a name or slug changes.

# 9. Performance, caching and freshness

Core Web Vitals target. Aim for LCP < 2.5s, INP < 200ms and CLS < 0.1 at the 75th percentile on mobile where practical.

Table rendering. Do not ship thousands of DOM nodes above the fold. Server-render the useful default rows and progressively enhance sorting/filtering.

Images. Use responsive formats/sizes; reserve dimensions to avoid layout shift; lazy-load non-critical player/club images.

Caching. Use stale-while-revalidate or equivalent for API-backed pages so a temporary provider outage does not blank the site.

Freshness. Invalidate standings/player/team aggregates after completed match events when possible.

# 10. Analytics and observability

| Layer | Required tracking |
| --- | --- |
| SEO | Google Search Console property and submitted sitemap index; track indexation by template. |
| Web analytics | Page views/landing pages by template: player, team, match, leaderboard, league hub. |
| Product | Search usage, filter use, compare clicks, player↔team↔match navigation. |
| API health | Endpoint latency, error rate, stale-cache serves, missing required fields, entity mismatch warnings. |
| Data QA | Automated daily checks for current-team count, duplicate players, invalid standings positions, missing fixture relations and blank core KPIs. |

# 11. QA and definition of done

| Check | Pass condition |
| --- | --- |
| Data accuracy | Rendered values match API payload for sampled entities; season/team relationships are correct. |
| Empty states | No blank KPI labels, NaN, null, undefined or “coming soon” placeholders on indexable pages. |
| SEO HTML | H1, primary stats, canonical and crawlable internal links visible in server response. |
| Canonical/status | Correct 200/301/404 behavior; no duplicate player/team/match canonical URLs. |
| Mobile UX | Key content readable at 360–390px; tables scroll without clipping the entity-name column. |
| Accessibility | Keyboard navigation for search/tabs; table headers marked; meaningful alt text where appropriate. |
| Performance | No major layout shift; images dimensioned; large tables/components do not block first content. |
| Sitemaps | Only canonical, indexable, 200 URLs included. |
| Internal links | No orphan P0 player/team/stat pages; entity links resolve to correct canonical URLs. |
| Monitoring | API failures and missing required fields create actionable logs/alerts. |

# 12. Recommended delivery sequence

| Sequence | Workstream | Deliverable / exit gate |
| --- | --- | --- |
| 1 | Foundation cleanup | Fix current team-season set, empty KPIs, placeholder states, canonicals, breadcrumbs and basic sitemaps. |
| 2 | Normalized API layer | Entity adapters for competition, season, team, player, match and leaderboard data. |
| 3 | Core navigation/directory | Ship Table, Players, Stats navigation and crawlable Players/Teams directories. |
| 4 | Player profiles | Launch current Premier League player template and populate all active players via API. |
| 5 | League leaderboards | Ship top scorers, assists, goalkeeper, shooting, passing, defending, possession and stats hub. |
| 6 | Team profile v2 | Complete current teams with squad, table position, form, player leaders and linked match data. |
| 7 | Match linking | Upgrade existing match pages into entity-link hubs. |
| 8 | Historical + H2H | Add season archive and high-value team-pair pages after current entity layer is stable. |
| 9 | Compare + records | Launch only after core templates are indexed and data quality is proven. |

Developer handoff rule A template is not “done” because it renders. It is done only when API mapping, empty states, canonical behavior, metadata, internal links, responsive behavior, sitemaps and error monitoring all pass the acceptance checklist.